ArcPM

Project Tracker — Build Log & Decision Record

Living document  |  Updated June 27, 2026  |  Owner: Sara

How to use this document This is a living tracker. Update the Build Log every time you complete a milestone or ship a new feature. Update the Decision Log every time a meaningful architectural or product decision is made. Update the Roadmap when scope changes.

## Current Status

| Item | Status | Notes |
| --- | --- | --- |
| Prototype (interactive demo) | Done ✓ | Built in Claude.ai — 5 views, full AI integration |
| Stack decision | Done ✓ | Next.js 14 + Supabase + Anthropic |
| Multi-user design | Done ✓ | 5 roles, auth, program switcher |
| Scaffold generated | Done ✓ | 30+ files — pages, API routes, lib, schema |
| All MVP pages built | Done ✓ | Overview, Timeline, Risks, Launch, Cert, Changelog, Login |
| UI add/edit forms | Done ✓ | Timeline, Risks, Launch, Cert — ItemFormCard + localStorage |
| Demo mode | Done ✓ | NEXT_PUBLIC_DEMO_MODE — preview without Supabase/Anthropic keys |
| Production build | Done ✓ | npm run build passes — 16 routes |
| Supabase setup | To do | Create project, run schema.sql, invite team |
| Vercel deployment | To do | Connect repo, add env vars, disable demo mode |
| Wire forms to Supabase | To do | Replace localStorage with API routes on Timeline/Risks/Launch/Cert |
| Team onboarding | To do | Invite 4 PMs via Supabase Auth |
| Onboarding workflow plan | Done ✓ | Reviewed — v2 in onboarding-workflow-plan.md (state machine, schema delta, templates) |
| Program membership model | To do | Phase 1: program_members, program_invites, RLS, onboarding gates |

## Build Log

### June 2026

| Date | Who | What was built / decided |
| --- | --- | --- |
| Jun 26 | Sara | Prototype v1 built in Claude.ai — 3-tab change input, AI risk panel, Gantt timeline, risk register |
| Jun 26 | Sara | Uploaded SR1-Program_Build_Status_Live.pdf — AI context updated with DVT1.2 real risk data |
| Jun 26 | Sara | Prototype v2 — added launch readiness view with 4 domains, live Go/Watch/No Go tracker, AI verdict |
| Jun 26 | Sara | Architecture decision — Next.js 14 + Supabase + Anthropic. Solo use initially. |
| Jun 26 | Sara | Expanded to 3–5 PM team. 5 roles defined: program_ops, npi, hw_quality, marketing, product |
| Jun 26 | Sara | Full scaffold generated — 30 files including schema.sql, API routes, auth, role access control |
| Jun 26 | Sara | Added config files for Cursor: .cursorrules, tsconfig.json, tailwind.config.ts, next.config.js |
| Jun 26 | Sara | Packed all files into arcpm-cursor.zip for import into Cursor |
| Jun 28 | Product | Onboarding plan v2 — state machine, schema delta, program templates, MVP decisions |
| Jun 27 | Sara + Cursor | Built all remaining MVP pages: /timeline, /risks, /cert, /changelog |
| Jun 27 | Sara + Cursor | Production build verified — 16 routes, no type/lint errors |
| Jun 27 | Sara + Cursor | Removed hardcoded SR1 demo seed data — pages start empty in demo mode |
| Jun 27 | Sara + Cursor | Added UI add/edit forms on Timeline, Risks, Launch, Cert (ItemFormCard) |
| Jun 27 | Sara + Cursor | Added useLocalProgramData hook — localStorage persistence per program in demo mode |
| Jun 27 | Sara + Cursor | Added track status field to Timeline add/edit form and table |
| Jun 27 | Sara + Cursor | Updated docs/ — PRD, Tech Spec, Onboarding, Project Tracker regenerated |
| Jul 6 | Sara + Cursor | Rewrote user guide — docs/user-guide.md + 03-Onboarding-Guide.docx (multi-program, per-program roles, Program settings; removed SR1/workspace-admin copy) |
| — | — | ← Add your next entry here |

## Decision Log

| Date | Decision | Rationale | Alternatives considered |
| --- | --- | --- | --- |
| Jun 26 | Next.js 14 + Supabase | Single repo for frontend and API, Supabase free tier, auth-ready, Postgres gives flexibility | React + FastAPI (more overhead), Remix (smaller ecosystem for this use case) |
| Jun 26 | Role-based access at app layer (not RLS) | Faster to ship at MVP, RLS can be added in v1.1 without schema changes | Full Supabase RLS per role (more complex, slower to iterate) |
| Jun 26 | claude-sonnet-4-6 for AI | Best balance of speed and quality for structured JSON outputs; cost-effective for a small team | claude-opus (too expensive for frequent calls), GPT-4o (no existing Anthropic API key) |
| Jun 26 | 5 fixed roles (not RBAC config) | Team is small and stable; configurable roles add complexity for no near-term benefit | Custom role builder in UI (post-MVP roadmap item) |
| Jun 26 | Program switcher in sidebar | PMs need to work on v1 now and transition to v1.5/v2 later without a new tool | Separate deployments per program (too much ops overhead) |
| Jun 27 | localStorage for demo data | Ship MVP UI without Supabase; swap to API routes when backend is live | In-memory only (lost on refresh) |
| Jun 27 | Shared ItemFormCard component | Consistent add/edit UX across 4 pages; one form pattern to maintain | Inline forms per page with duplicated markup |
| — | ← Add next decision |  |  |

## Roadmap

### MVP (current — shipped in app)

- AI risk analysis — free text, paste report, by risk item

- Program timeline — Gantt Feb–Oct 2026, editable dates, add/edit tracks

- Risk register — live table with add/edit/remove

- Launch readiness — 4 domains, Go/Watch/No Go, AI verdict, add/edit items

- Certification tracker — add/edit cert cards

- Change log — feed with PM attribution and filters

- Multi-user auth — 5 roles, program switcher (demo mode for local preview)

- Demo mode — preview app without Supabase/Anthropic keys

### v1.1 — Production launch

- Supabase setup — run schema.sql, seed SR1 data, invite team

- Vercel deployment — connect repo, set env vars, disable demo mode

- Wire Timeline/Risks/Launch/Cert forms to Supabase API routes

- Supabase RLS per role — replace app-layer access control

- Slack/email alert when AI flags escalate: true

### v1.2 — Team feedback round

- Multi-program support fully tested (SR1 v1.5 kickoff)

- PDF / PPTX export of risk register or launch readiness

- CP (checkpoint) calendar view

- AI prompt customization per program

### v2 — Scale

- Real-time collaboration (Supabase Realtime)

- Mobile-responsive layout

- Configurable role builder

- Integration with Jira or Linear for risk item sync

- AI-generated weekly program digest email